## Slide 1: One disposition process, two accountabilities
NAS & SHARED DRIVE DISPOSITION · STRATEGY
What the RIM executive needs to be true
Defensible. Every deletion traces to an approved schedule and a named approver, and holds up to a regulator, auditor or litigant.
The schedule is the authority. BigID rules reflect the retention schedule exactly; the tool never sets policy.
Holds are never breached. Nothing under legal hold, audit or regulatory request is touched.
Consistent, not ad hoc. Policy is applied the same way on every share, not as one-off cleanups.
Measurable risk reduction. The business is accountable, and results are reported as risk retired, not just terabytes freed.
DRD OWNS & DELIVERS
Validation · Documentation · Reporting
Proof that files are eligible before removal and gone after, an evidence pack per batch, and regular reporting to RIM.
RIM ENABLES & AUTHORIZES
Policy · Holds · Business sign-off
Schedule interpretation, the legal hold link, tolerance and exception policy, and Data Owner sponsorship.
Data Retention & Disposition · Office of Data Governance · BigID-enabled
1
Notes: Open with the RIM executive's lens, not ours. Their priorities are defensibility, the schedule as the single authority, hold integrity, consistent application of policy, and showing measurable risk reduction with business accountability. Ad hoc cleanups create spoliation and inconsistency risk; a programmatic, documented process removes it. The split is simple: DRD owns the work that produces proof (validation, documentation, reporting). RIM owns the authority that makes the proof meaningful (policy, holds, business sign-off).

## Slide 2: Five phases, two lanes: who does what
OPERATING MODEL
1 · Define rules
2 · Identify
3 · Validate
4 · Approve & dispose
5 · Verify & report
RIM
needs to help
Approve the schedule-to-rule mapping and event-date sources
Provide the legal hold and preservation feed, and a named contact
Set the sampling tolerance and exception policy
Sponsor Data Owner sign-off; own escalation for non-response
Accept certificates; use them in audits and exams
DRD
owns & delivers
Translate the schedule into BigID scans, classifiers and retention rules
Scan and inventory; reconcile to storage totals; flag eligible files
Sample-test class, dates and holds; build the disposal manifest
Route the manifest for attestation; oversee batch deletion
Verify removal, issue the certificate, report to RIM
Each phase ends in a validation gate. A failed gate sends the batch back; it never skips ahead. Deletion runs in BigID with IT Storage.
DRD · NAS & Shared Drive Disposition
2
Notes: Read across the phases, then down the lanes. The top lane is the RIM ask: in each phase RIM provides one decision or input that only RIM can give. The bottom lane is DRD's commitment: we do the configuration, validation, documentation and reporting. Phase 1 matters most to RIM: the schedule must be translated into BigID rules faithfully, and event-based classes like 10 years after End of Relationship need an event date from the system of record, not the file date. Phase 4 is where RIM's sponsorship counts: Data Owners must attest, and silence is not approval.

## Slide 3: What DRD delivers, and what we need from RIM
DRD COMMITMENTS
Validation
Before: right class, reliable date, period met, no hold, owner attested
Sample review per share and class before every batch
After: log matches manifest, rescan finds zero, storage confirms
Documentation
Schedule rule and BigID rule version
Disposal manifest: path, size, hash
Sample results and exceptions
Owner and RIM approvals
Certificate of disposition
Reporting
Monthly to RIM: scanned, eligible, disposed, TB reclaimed
Exceptions, holds excluded, approvals aging
Quarterly attestation pack for audit and compliance
DECISIONS REQUESTED FROM RIM
1 Confirm schedule-to-rule mapping and event-date sources
2 Name the legal hold contact and feed
3 Approve a [__]% sampling tolerance and exception policy
4 Sponsor Data Owner sign-off and escalation
DRD · NAS & Shared Drive Disposition
3
Notes: This is DRD's commitment. Validation proves eligibility before and removal after. BigID saying "deleted" is not enough on its own, so we triangulate the action log, a fresh rescan and IT Storage's own view, and we track snapshot and backup copies until they age out. Documentation gives every batch an evidence pack ending in a certificate of disposition. Reporting gives RIM a monthly view of progress and exceptions and a quarterly pack ready for audit. Close on the four decisions: with them we can run the pilot share; without them the defensibility case is incomplete. The sampling tolerance is a placeholder to agree on in the room.